Annex II-4: Budget Monitoring Table –DoR

(Amount in Rs '000)

| Major Programs |  | Core Business Activities/ Projects | Budget Heading | FY 2010/11 Allocated |  |  | FY 2010/11 Spent |  |  | Projection Next 3 Yrs. Total FY 2011/12 – 2013/14 |  |  | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Recrt. | Capital | Total | Recrt. | Capital | Total | Recrt. | Capital | Total |  |
| 1. Program for connecting DHQs. i. New Road Construction and, ii. Road Upgradation | Nepal Army | Nagma-Gamgadhi | 48-4-404 |  | 87,400 | 87,400 |  |  |  |  |  |  |  |
|  |  | Jajarkot-Dunai(Dolpa) | 48-4-405 |  | 85,500 | 85,500 |  |  |  |  |  |  |  |
|  |  | Besisahar Chame -NA | 48-4-579 |  | 80,000 | 80,000 |  |  |  |  |  |  |  |
|  | DoR | North South Lok Marg (Karnali: Hilsa - Simikot Section) | Refer 48-4-248 (not 411) below |  |  |  |  |  |  |  |  |  |  |
|  | DoR | Road Improvement Project(RIP) - (total 17 nos.) including 8 road sections connecting DHQ | 48–3÷4–394 | 21,427 | 2,492,386 | 2,513,813 |  |  |  |  |  |  |  |
|  |  | Road Sector Development Project I & II -(total) including 5 roads connecting DHQ and periodic maintenance works | 48–3/4–407 | 15,981 | 2,246,740 | 2,262,721 |  |  |  |  |  |  |  |
|  |  | Sub-regional Transport Enhancement Project including 4 roads connecting DHQs | 48–3÷4–548 | 5,963 | 823,959 | 829,922 |  |  |  |  |  |  |  |
|  |  | 5 roads under Road Connectivity Project I + Sunkoshi Bridge | 48–3÷4–559 | 22,874 | 2,763,708 | 2,786,582 |  |  |  |  |  |  |  |
| 2. Programs for improving accessibility in dense settlements of terai and hills as well as administrative, commercial, tourism and industrial centers. |  | 2.1 North-south trade and transit roads. |  |  |  |  |  |  |  |  |  |  |  |
|  | Nepal Army | - Kathmandu-Tarai-Madhesh Fast Track |  |  | 150,000 |  |  |  |  |  |  |  |  |
|  |  | - Banglung Beni Jomsom |  |  | 28,000 | 28,000 |  |  |  |  |  |  |  |
|  | DoR | - Kathmandu-Tarai-Madhesh Fast Track | 48–3÷4–406 | 4,594 | 678,063 | 682,657 |  |  |  |  |  |  |  |
|  |  | - Banglung Beni Jomsom | 48–4–270 |  | 10,000 | 10,000 |  |  |  |  |  |  |  |
|  |  | - Syaphrubesi Rasuwagadhi | 48–3÷4–375 | 2,016 | 632,750 | 634,766 |  |  |  |  |  |  |  |
|  |  | - B P Koirala Lokmarg (Banepa-Sindhuli-Bardibas) | 48–3÷4–202 | 5,605 | 718,440 | 724,045 |  |  |  |  |  |  |  |
|  |  | - Mahakali Lokjmarg (Darchula-Tinker Section) | 48–3÷4–205 | 4,353 | 189,050 | 193,403 |  |  |  |  |  |  |  |
|  |  | - 4 NS trade & Transit Roads under RIP (6 lane widening of 4 road sections namely (i) Rani Itahari-Dharan 50km (ii) Birgunj Pathlaiya 28km, (iii) Beliya-Butwal 24 km, (iv) Suryabinayak-Dhulikhel 16km. | Refer 48–3÷4–394 as above |  |  |  |  |  |  |  |  |  |  |
|  |  | - Sankhu Melamchi & Tokha-Chhahare under Road Improvement Project(RIP) |  |  |  |  |  |  |  |  |  |  |  |
|  |  | - 7 North-South Roads along Karnali, Kaligandaki & Koshi | 48-4-411 | 11,670 | 532,000 | 543,670 |  |  |  |  |  |  |  |
|  |  | 2. 2 Mid Hill Road Development Program |  |  |  |  |  |  |  |  |  |  |  |
|  | Nepal Army | Musikot-Burtibang | 48–4–386 |  | 38,500 | 38,500 |  |  |  |  |  |  |  |
|  | DoR | Puspalal Lokmarg (Mid Hill Lokmarg) | 48–3÷4–403 | 7,269 | 1,202,000 | 1,209,269 |  |  |  |  |  |  |  |
|  |  | 2.3 Upgradation of Postal (Hulaki) and other roads of strategic importance |  |  |  |  |  |  |  |  |  |  |  |
|  | DoR | - Postal Roads including Bridges (Phase I only, Total three phase 1500km) | 48–3÷4–294 | 3,976 | 2,810,000 | 2,813,976 |  |  |  |  |  |  |  |
|  |  | - Rapti Lokmarg (Sallyan-Musikot Blacktop) | 48–3÷4–203 |  | 28,500 | 28,500 |  |  |  |  |  |  |  |
|  |  | - Kanti Lokpath | 48–4–206 | 2,310 | 50,000 | 52,310 |  |  |  |  |  |  |  |
|  |  | - Naradmuni Thulung Marg (Hile-Leguwaghat-Bhojpur) | 48–3÷4–255 | 3,575 | 19,000 | 22,575 |  |  |  |  |  |  |  |
|  |  | - Ganeshman Singh Marg(Thankot-Chitlang) | 48–4–264 |  | 10,000 | 10,000 |  |  |  |  |  |  |  |
|  |  | - Byas Marg | 48–4–296 |  | 50,000 | 50,000 |  |  |  |  |  |  |  |
|  |  | - Dharan Chatara Gaighat Katari Sindhuli Bazar-Hetauda | 48–4–315 | 3,185 | 100,000 | 103,185 |  |  |  |  |  |  |  |
|  |  | - 11 Kilo Chhepetar Bhaluswara Warpak | 48–3÷4–401 | 3,482 | 48,000 | 51,482 |  |  |  |  |  |  |  |
|  |  | - Fikkal Shree Antu Danda Road | 48–4–409 |  | 25,000 | 25,000 |  |  |  |  |  |  |  |
|  |  | - Dakchinkali Chaimale Sisneri Kulekhani | 48-4-587 |  | 32,775 | 32,775 |  |  |  |  |  |  |  |
|  |  | - Road Connectivity Project II (Pdirect.& Consultancy Services and road upgrading) |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 2.4 New Road Construction and Extension |  |  |  |  |  |  |  |  |  |  |  |
|  | DoR | - Sagarmatha Lokmarg (Gaighat- Diktel Section) | 48–3÷4–201 | 3,005 | 63,621 | 66,626 |  |  |  |  |  |  |  |
|  |  | - Seti Lokmarg ( Tikapur-Lode-Chainpur-Taklakot) - Survey & EIA for 40 km to be done for each of three years | 48–4–208 |  | 80,000 | 80,000 |  |  |  |  |  |  |  |
|  |  | - Tourism Roads - 23 road sections for upgrading and new construction | 48-4-248 |  | 110,000 | 110,000 |  |  |  |  |  |  |  |
|  |  | - Central Level (Various phase-wise roads) | 48–4–249 |  | 1,150,000 | 1,150,000 |  |  |  |  |  |  |  |
|  |  | - Regional Level Roads (34 plus 40 Nos) | 48–3÷4–297 |  | 600,000 | 600,000 |  |  |  |  |  |  |  |
|  |  | - Gangate Labhdu Samudratar Galfu Bhanjyang | 48–4–282 |  | 40,000 | 40,000 |  |  |  |  |  |  |  |
|  |  | - Saljhundi Sandhikhark Dhorpatan Road | 48–3÷4–285 | 3,150 | 38,000 | 41,150 |  |  |  |  |  |  |  |
|  |  | - Chepang Marg (Bhandara-Lothar-Malekhu) | 48–3÷4–286 |  | 76,000 | 76,000 |  |  |  |  |  |  |  |
|  |  | - Tanakpur Link Road | 48–4–376 |  | 54,500 | 54,500 |  |  |  |  |  |  |  |
|  |  | - Sahid Marg (Tila Ghartigaon Thawang Rukumkot) - track to be opened upto MHH | 48–3÷4–402 | 3,322 | 97,850 | 101,172 |  |  |  |  |  |  |  |
|  |  | - Benighat Aarughat Larkebhanjyang | 48–3÷4–415 |  | 28,500 | 28,500 |  |  |  |  |  |  |  |
|  |  | - Tallo Dhungeshore Satkhamba Dullu Pipalkot Dailekh | 48–4–358 |  | 15,000 | 15,000 |  |  |  |  |  |  |  |
|  |  | - Gumi -Patihalna Chour (Surkhet) | 48–4–368 |  | 10,000 | 10,000 |  |  |  |  |  |  |  |
|  |  | - Mirdi Kyakmi Bhimad | 48–4–399 |  | 12,000 | 12,000 |  |  |  |  |  |  |  |
|  |  | - Putalikhet-Karkineta-Kusma | 48–4–400 |  | 15,000 | 15,000 |  |  |  |  |  |  |  |
|  |  | Sub-TOTAL |  | 9,477 | 2,390,471 | 2,399,948 |  |  |  |  |  |  |  |
|  |  | 2.5 Bridge Construction Program |  |  |  |  |  |  |  |  |  |  |  |
|  | DoR | - Bridge Construction along the Postal Roads | 48–3÷4–294 |  |  | - |  |  |  |  |  |  |  |
|  |  | - Sunkoshi Bridge (Road Connectivity Project I) | 48–3÷4–559 |  |  | - |  |  |  |  |  |  |  |
|  |  | - Bridge Construction Program | 48–4–650 |  | 1,900,000 | 1,900,000 |  |  |  |  |  |  |  |
|  |  | - Koshi Bridge (Chatara) (Flood Damaged Reconstruction Project) | 48–4–682 | 160,139 | 429,273 | 589,412 |  |  |  |  |  |  |  |
| 3. Programs for expansion and improvement of transport facilities in the Kathmandu Valley and other urban centers of the country . | DoR | - Kathmandu Bhaktapur Road Extension | 48–3÷4–408 | 3,131 | 905,465 | 908,596 |  |  |  |  |  |  |  |
|  |  | - Kathmandu Valley Road Construction and Improvement | 48–4–500 |  | 250,000 | 250,000 |  |  |  |  |  |  |  |
|  |  | - Kathmandu Valley Road Extension Project | 48–3÷4–503 | 4,854 | 237,500 | 242,354 |  |  |  |  |  |  |  |
|  |  | - Other Urban Roads | 48–4–502 |  | 160,000 | 160,000 |  |  |  |  |  |  |  |
|  | MoPPW | - Kathmandu Sustainable Urban Transport Project | 48-4-545 | 0 | 123,500 | 123,500 |  |  |  |  |  |  |  |
| 4. Programs for Feasibility studies and R&D on alternative transport (railways, waterways, ropeways etc.) system as well as on road safety. | DoR | - Detailed Feasibility Studies of Roads and Bridges | 48–4–661 |  | 28,500 | 28,500 |  |  |  |  |  |  |  |
|  |  | - Planning, Program, M & E, Geo-environment studies etc. | 48–4–681 | 16,005 | 19,000 | 35,005 |  |  |  |  |  |  |  |
|  |  | - Transport Project Preparatory Faclitation (Feasibility & Design ADB) |  |  |  |  |  |  |  |  |  |  |  |
| 5. Program for Road Strengthening and Repair Maintenance | DoR | - Karnali Lokmarg (Surkhet- Jumla) | 48–3÷4–204 | 3,669 | 29,731 | 33,400 |  |  |  |  |  |  |  |
|  |  | - Jaya Prithvi Bhadur Singh Marga, Khodpe bajhhang | 48–3÷4–275 |  | 10,000 | 10,000 |  |  |  |  |  |  |  |
|  |  | - Damak Chisapani | 48–4–302 |  | 15,000 | 15,000 |  |  |  |  |  |  |  |
|  |  | - Bridge-culvert Conservation and Maintenance & Repair | 48–4–660 |  | 308,750 | 308,750 |  |  |  |  |  |  |  |
|  | MoPPW | - Flood Damaged Reconstruction Project | 48–4–682 |  |  |  |  |  |  |  |  |  |  |
|  | RBN | - Road Boards Strategic Roads Periodic Maintenance |  | 18,000 | 2,500,000 | 2,518,000 |  |  |  |  |  |  |  |
|  |  | - Road Boards Routine, Recurrent and Emergency Maintenance | 48–3÷4–695 |  |  | 642,600 |  |  |  |  |  |  |  |
|  | Nepal Army | - Chhinchu Jajarkot | 48–3÷4–272 |  | 20,000 | 20,000 |  |  |  |  |  |  |  |
|  |  | - Devasthal-KanaiDanda-Chaurjhari | 48–4–364 |  | 15,000 | 15,000 |  |  |  |  |  |  |  |
| 6. Programs for Institutional Strengthening - include M&E and recurrent administrative budget expenses . Programs for Institutional Strengthening - include M&E and recurrent administrative budget expenses | DoR | Miscellaneous |  |  |  |  |  |  |  |  |  |  |  |
|  |  | - Compensation | 48–4–664 | 30,000 | 30,000 | - |  |  |  |  |  |  |  |
|  |  | - Machinery Repair & Maintenance | 48–4–670 | 38,000 | 38,000 | - |  |  |  |  |  |  |  |
|  |  | - Purchase of mechanical equipments | 48–4–671 | 61,800 | 61,800 | - |  |  |  |  |  |  |  |
|  |  | - Road Transport Security, Control of Encroachment and Border Security | 48–4–673 | 14,250 | 14,250 | - |  |  |  |  |  |  |  |