Annex I-A: Results Matrix for DoR– Business Plan (FY 2010/11-2012/13)- Impact Level

| Results - Impact | Strategies | Indicators | Baseline | Target | Means of Verification | Risk and Assumptions |
| --- | --- | --- | --- | --- | --- | --- |
| Objective |  |  |  |  |  |  |
| To extend reliable and safe transport network in order to ensure contribution to national economic social integration, regional balance and development. | - To extend transport access and facilities so as to coneect to regional and district headquarters. - To extend transport network so as to enhance employment by increasing access to agriculture, industry, hydro-power, tourism, education and health services. - To develop and extend roads in accordance with vehicular pressure. - To make extension based on the feasibility studies of other modes such as railways apart from road transport. - To promote PPP in the development and operation of transport infrastructure development. - To make regular repair and maintenance and management of the built roads and bridges more effective. - To develop sustainable, safe and reliable transport network. | - Increase in income of farmer families residing at the serviced area of the road. - Increase in the volume and investment of internal and external trade. - Increase in the overall trade in proportion to agri- production. - Increase in the development of other social and physical infrastructure through the development of road transport. - Increase in the number of tourists using road/surface transport - Commercialization and diversification of agriculture in the area serviced by the road. - Increase in employment opportunities. |  |  | - Trimester and annual progress report of concerned agencies. - Special impact study. - Economic survey published by MoF. - Reprots of CBS. | - Social and economic programs to be in operation in an effective way in areas serviced by the road transport. - Adequate budget made avaialbe for regular and periodic repair and maintenance of road structures. - Conducive environment to prevail for the developmeny of industry, commerce and tourism. |

Annex I-B: Results Matrix for DoR– Business Plan (FY 2010/11-2012/13)- Outcome Level

| Results/ Outcomes | Responsible Agencies/ Divisions/ Departments/ PCUs | Programs/ Sub Programs/ Projects | Outcome Indicators | Baseline FY 2066/67 (2009/10) | Targets FY 2069/70 (2012/13) | Means of Verification | Risk and Assumptions |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Access to all the district headquarters of the country facilitated. | MOPPW, Nepal Army, and DOR including; - North South Lok Marg - RIP, - RSDP-I & II - SRTFP & - RCP-I | - New Road Construction Program - Road Upgradation for DHQs | - No. of DHQs connected to road network - No. of DHQs with year round road accessibility – no. of roads connecting DHQs upgraded to BT pavements - Reduction in the time to travel up to the DHQ. - Additonal poluation within the reach of 2 to 4 hours walking to the road access - No. of new settlements connected with road. | 71 | 75 22 | - Trimester and annual progress report of DoR. - Field inspection | - Conitnuity of government of Nepal’s priority on road transport development. |
| Access to terai and hills cluster settlements and administrative, commercial, tourism and industrial centres to be convenient. | MoPPW, Nepal Army, and DOR including; DOR-ADB Project Directorate, PMOs of RIP, RSDP-I, RSDP-II, SRTLFP, RCP-I , RCP II, BPK-LM, Mahakali LM, Ktm-Terai Fast Track. Mid-Hill LM, Hulaki Road and others. | 2.1 North-south trade and transit roads. 2.2 Mid Hill Road Development Program 2.3 Upgradation of Postal (Hulaki) and other roads of strategic importance 2.4 New Road Construction and Extension 2.5 Bridge Construction Program | - Additonal poluation within the reach of 2 to 4 hours walking to the road access - No. of new settlements connected with road. - Increase in road intensity. - Reduction in travel time for east west travel in the mid hill areas - Reduction in travel time for travel between Kathmandu and terai. - Increase in access to social services such as education, health. |  |  | - Trimester and annual progress report of DoR. - Project completion report - Special study report. | - Continuity on foreign assistance. - Conitnuity of Nepal government’s priority on road transport development. - Participation of local bodies. |
| Transport facilities to be extended in kathmandu Valley and other urban areas of the country. | MoPPW (KSUTP, KVTDC and HPC for IDP - BAIDP), Municipalities, JICA – Ktm-Bhaktapur, KVRCIP KVREP, Other Urban Roads | - Urban Road Improvement Program incld. Kathmandu Bhaktapur Road Extension, Kathmandu Valley Road Construction and Kathmandu Valley Road Extension Project - Kathmandu Sustainable Urban Transport Project - Dhobikhola Corridor Improvement Project - Road Construction at Gokarna- Sankhamul Stretch | - Travel time within Kathamndu Valley to be reduced. - Redcution in air pollution. - Reduction in the number of road accidents. - Development of handicapped- friendly road structure. |  |  | - Trimester and annual progress report of DoR. - Project completion report. - Special study report. | - Continuity on foreign assistance. - Continuity of Nepal government’s priority on road transport development. - Participation of local bodies. |
| Studies undertaken on development of alternative modes of transport (railways, waterways, ropeways etc.) as well as on road safety. | MoPPW incld. DoR | - Detailed Feasibility Studies of Roads and Bridges under DOR - Planning, Program, M & E, Geo-environment studies etc. DOR - Transport Project Preparatory Facilitation (Feasibility & Design ADB) | - No. of studies for transport development based on alternative modes of transport. - No. of feasibility studies done for road infrastructure developmetn. - No. of studies and reserach on road safety. |  |  | - Trimester and annual progress report of DoR. - Project completion report - Special study report | - Continuity on foreign assistance.. - Conitnuity of Nepal government’s priority on road transport development. |
| Safe and reliable road facility to be enhanced with the protection of road assets. | RSDP-I, RSDP-II, Arniko Lokmarg, Bridge-culvert Conservation and Maintenance & Repair, Flood Damaged Reconstruction Project, Road Boards Strategic Roads |  | Reduction in the operation cost of vehicle operation - Reduction in travel time - Reduction in road accidents - Smoothness in the operation of transport transport service. - Strengthening and use of statistical base of DoR including local bodies. - Establishment and utilization of road asset protection system - Effectiveness of the maintenance fund under the Road Board. - Length and operation status of the road transferred to the local bodies. |  |  | - Trimester and annual progress report of DoR. - Project completion report. - Special study report. | - Continuity on foreign assistance. - Conitnuity of Nepal government’s priority on road transport development. - Participation of local bodies. |
| Policy reforms and insitutinal capacity developemtn result oriented programs with effective M & E programs to be implemtn with | MoPPW incld. KSUTP, DOR |  | - Allocated budget for M & E works while formulating projects and estimating costs. - No. of projects completed on time. - No. of trained human power - Plan formulation and implementation in a coordinated fashion among DoR and local bodies. |  |  | - Trimester and annual progress report of DoR. - Project completion report. - Special study report. | - Continuity on foreign assistance.. - Conitnuity of Nepal government’s priority on road transport development. |