Annex II: Framework for Monitoring and Evaluation

  - Overview of Results Based M&E Guideline of NPC

- With the objective to ensure accomplishment of adopted plans, policies, programs and projects within the prescribed time, quantity, quality standards and investments, the National Planning Commission has issued the Results Based Monitoring and Evaluation Guideline 2067 as a means to enable regular, dependable, and effective monitoring and evaluation functions. The guideline is also an attempt to assure the stakeholders and development partners of the optimal utilization of public expenditure towards realization of results oriented plans, policies and programs.

- The Results-Based Monitoring and Evaluation Guideline 2067 aims to enhance the public accountability at all levels of project implementation to policy formulation by institutionalizing the objective oriented M&E process. Unlike the traditional process of input/output monitoring, it attempts to emphasize the outlined results chain of any project by monitoring inputs, outputs, outcomes and impact. In so doing, effectiveness of resource utilization with respect to desired objectives and result accomplishment along with relevance, efficiency, sustainability, utility and impact are also ascertained. Accordingly, the guideline recommends input/output and outcome monitoring, impact monitoring and analysis, management information system and dissemination/advocacy activities. Furthermore, the process recommended for monitoring includes (i) development and updating of the results matrix by adopting MfDR approaches (ii) identification of activities to be monitored and indicators (iii) development of monitoring plan framework (iv) institutional arrangements (v) data collection, compilation and analysis (vi) reporting of monitoring results and information with feedbacks and (vii) utilization of monitoring information and feedbacks.

- With regards to monitoring plan framework, the essential elements of the monitoring plan, as suggested by the guideline, are presented in Appendix II-1, and the recommended monitoring action plan is reproduced below.

Table II-1 (A): Monitoring Action Plan of the NPC Guideline

| Results Chain | Indicators | Programs/ Activities | Baseline Data | Monitoring Frequency | Responsible Agency for Monitoring | Source of data Information | Responsible Agency for Analysis | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Goal |  |  |  |  |  |  |  |  |
| Objective |  |  |  |  |  |  |  |  |
| Outcomes |  |  |  |  |  |  |  |  |
| Outputs |  |  |  |  |  |  |  |  |
| Activities |  |  |  |  |  |  |  |  |
| Inputs |  |  |  |  |  |  |  |  |

Source: NPC; “Results Based Monitoring and Evaluation Guideline 2067 – Ref. Table 5”

1.2 Design of the RBB Monitoring Framework

- The essential elements of the monitoring plan, as suggested by the NPC Guideline 2067, includes (a) objective and scope, (b) concept (c) results matrices and indicators (d) management information system (MIS) and reporting, (e) monitoring action plan and time frame for activities (f) organizational capacity and resource mobilization (g) budget and annexes with supporting documents. The design of the Results-Based M&E Framework takes into account the suggested guideline and proposes a monitoring study on annual basis.

- Following the recommended framework of the NPC Guideline 2067, a Results Based M&E Framework for implementing the programs and activities as proposed in the business plan of DoR has been contextualized and produced in Appendix II-2 for outcome monitoring, as well as Appendix II-3 and Appendix II-4 for output and budget monitoring respectively. The design of the monitoring frameworks is derived from the Results Frameworks for DoR (ref. Annex I) for outcome monitoring. Similarly, for monitoring of outputs and budget, Table 2 and 4 of the Business Plan are referred to. In the absence of baseline information for the goal and objectives, the impact monitoring is deferred to for the later stages of MfDR implementation.