Annex II-2: Outcome Monitoring Table for DoR

| Results/ Outcomes | Responsible Agencies/ Divisions/ Departments/ PCUs | Programs/ Sub Programs/ Projects | Outcome Indicators | Baseline FY 2066/67 (2009/10) | Targets FY 2069/70 (2012/13) | Monitoring Mechanism/ Source of Information | Progress as of July 2011 | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Access to all the district headquarters of the country facilitated. | MOPPW, Nepal Army, and DOR including; - North South Lok Marg - RIP, - RSDP-I & II - SRTFP & - RCP-I | - New Road Construction Program - Road Upgradation for DHQs | - No. of DHQs connected to road network - No. of DHQs with year round road accessibility – no. of roads connecting DHQs upgraded to BT pavements - Reduction in the time to travel up to the DHQ. - Additonal poluation within the reach of 2 to 4 hours walking to the road access - No. of new settlements connected with road. | 71 | 75 22 | - Trimester and annual progress report of DoR. - Field inspection |  |  |
| Access to terai and hills cluster settlements and administrative, commercial, tourism and industrial centres to be convenient. | MoPPW, Nepal Army, and DOR including; DOR-ADB Project Directorate, PMOs of RIP, RSDP-I, RSDP-II, SRTLFP, RCP-I , RCP II, BPK-LM, Mahakali LM, Ktm-Terai Fast Track. Mid-Hill LM, Hulaki Road and others. | 2.1 North-south trade and transit roads. 2.2 Mid Hill Road Development Program 2.3 Upgradation of Postal (Hulaki) and other roads of strategic importance 2.4 New Road Construction and Extension 2.5 Bridge Construction Program | - Additonal poluation within the reach of 2 to 4 hours walking to the road access - No. of new settlements connected with road. - Increase in road intensity. - Reduction in travel time for east west travel in the mid hill areas - Reduction in travel time for travel between Kathmandu and terai. - Increase in access to social services such as education, health. |  |  | - Trimester and annual progress report of DoR. - Project completion report - Special study report. |  |  |
| Transport facilities to be extended in kathmandu Valley and other urban areas of the country. | MoPPW (KSUTP, KVTDC and HPC for IDP - BAIDP), Municipalities, JICA – Ktm-Bhaktapur, KVRCIP KVREP, Other Urban Roads | - Urban Road Improvement Program incld. Kathmandu Bhaktapur Road Extension, Kathmandu Valley Road Construction and Kathmandu Valley Road Extension Project - Kathmandu Sustainable Urban Transport Project - Dhobikhola Corridor Improvement Project - Road Construction at Gokarna- Sankhamul Stretch | - Travel time within Kathamndu Valley to be reduced. - Redcution in air pollution. - Reduction in the number of road accidents. - Development of handicapped- friendly road structure. |  |  | - Trimester and annual progress report of DoR. - Project completion report. - Special study report. |  |  |
| Studies undertaken on development of alternative modes of transport (railways, waterways, ropeways etc.) as well as on road safety. | MoPPW incld. DoR | - Detailed Feasibility Studies of Roads and Bridges under DOR - Planning, Program, M & E, Geo-environment studies etc. DOR - Transport Project Preparatory Facilitation (Feasibility & Design ADB) | - No. of studies for transport development based on alternative modes of transport. - No. of feasibility studies done for road infrastructure developmetn. - No. of studies and reserach on road safety. |  |  | - Trimester and annual progress report of DoR. - Project completion report - Special study report |  |  |
| Safe and reliable road facility to be enhanced with the protection of road assets. | RSDP-I, RSDP-II, Arniko Lokmarg, Bridge-culvert Conservation and Maintenance & Repair, Flood Damaged Reconstruction Project, Road Boards Strategic Roads |  | Reduction in the operation cost of vehicle operation - Reduction in travel time - Reduction in road accidents - Smoothness in the operation of transport transport service. - Strengthening and use of statistical base of DoR including local bodies. - Establishment and utilization of road asset protection system - Effectiveness of the maintenance fund under the Road Board. - Length and operation status of the road transferred to the local bodies. |  |  | - Trimester and annual progress report of DoR. - Project completion report. - Special study report. |  |  |
| Policy reforms and insitutinal capacity developemtn result oriented programs with effective M & E programs to be implemtn with | MoPPW incld. KSUTP, DOR |  | - Allocated budget for M & E works while formulating projects and estimating costs. - No. of projects completed on time. - No. of trained human power - Plan formulation and implementation in a coordinated fashion among DoR and local bodies. |  |  | - Trimester and annual progress report of DoR. - Project completion report. - Special study report. |  |  |